SATMIX WEBSITE & WEBAPP 4.0

Master Launch Timeline & Execution Roadmap (Conservative 6-Week Self-Contained Schedule)

| Target Scope: Unified Marketing Website + Live Interactive Webapp | Anchor Date: September 1, 2026 |
| --- | --- |
| Target Public Launch: Mid-October 2026 (Oct 16, 2026) | Leadership: Veer Khanna (CTO), Sheiden Borges (CEO), Shashank Jajodia (CFO) |

# 1. Executive Summary & Timeline Overview

With zero external third-party dependencies (no external banking API sandbox approval delays and no KYC vendor latency), the entire engineering lifecycle is 100% self-contained and under direct team control. This allows us to adopt a sharp, conservative 6-week engineering schedule (September 1 – October 16, 2026). The conservative buffer is intentionally concentrated on UI/UX micro-interactions, responsive polish, and seamlessly ingesting the CFO's reworked financial distributions.

CFO Financial Rework Integration: This roadmap explicitly schedules the financial model revisions by Shashank Jajodia (CFO) regarding basket asset distributions, expected yields, and rebalancing economics. Decoupling basket calculations into a dynamic configuration schema (src/data/baskets.config.ts) ensures the CFO's reworked numbers can be ingested and tested in under one hour without blocking frontend development.

Table 1.1: Self-Contained 6-Week Phase & Milestone Schedule

| Timeline | Phase & Focus Area | Key Deliverables | Target Milestone |
| --- | --- | --- | --- |
| Sept 01 - 10 (10 Days) | Phase 1: UI/UX Deep Polish & Config Decoupling | Custom SVG charts, responsive layouts, ₹10-₹500 slider, dark/light contrast audit, baskets.config.ts setup. | Design Complete |
| Sept 11 - 20 (10 Days) | Phase 2: State Engine, Calculation Core & Auth API | Persistent client state, 5-min cached /api/ticker, 4-step risk quiz scoring, phone + 4-digit PIN auth. | Core Engine Ready |
| ★ Sept 15 - 18 (Mid-Phase 2) | ↳ CFO Handover: Reworked Basket Distributions | Ingest Shashank's finalized asset allocations, yield ranges (8-14% / 15-45%), and rebalancing weights. | CFO Sign-Off |
| Sept 21 - 28 (8 Days) | Phase 3: Interactive Payment Modals & Webhooks | Seamless UPI Autopay mandate creation simulation, deposit/withdraw modals, Google Apps Script lead capture. | Feature Complete |
| Sept 29 - Oct 08 (10 Days) | Phase 4: Founder Dogfooding & CTO Polish Loop | Dedicated dogfooding across iOS/Android by Veer, Sheiden & Shashank, micro-interactions, feature freeze. | CTO Satisfaction (Buffer) |

# 2. 'Iterated to Satisfaction' Definition of Done (DoD)

1. Visual & Interaction Polish (CTO Standard): Flawless typography hierarchy, consistent 4pt grid alignment, and verified dark/light theme contrast. Fluid Framer Motion physics on amount sliders, portfolio charts, tab transitions, and confetti triggers. Zero layout jank across mobile (360px-430px) and desktop (1280px-1920px).

2. CFO Financial & Mathematical Integrity: Penny-accurate Rupee Cost Averaging (RCA) compounding math incorporating the CFO's finalized asset allocations, rebalancing schedules, and volatility bands. Live projection curves dynamically synchronizing with updated annualized yield models (Low Risk vs High Risk).

3. Seamless Interactive Payment & Mandate Simulation: Instantaneous, bug-free UPI Autopay mandate creation and deposit/withdrawal flows with complete error state handling. Reliable webhook logging for waitlist submissions and lead capture.

4. Frictionless Onboarding: 4-question risk assessment quiz completes in under 30 seconds with immediate, dynamic basket recommendations.

# 3. Detailed Phase-by-Phase Execution Breakdown

## Phase 1: UI/UX Deep Polish, Design Tokens & Config Architecture (Sept 1 – Sept 10, 2026 (10 Days))

• Custom SVG & Canvas Charts: Clean up and harden portfolio trendline charts (green positive trajectory vs benchmark comparison).

• Interactive Micro-Savings Slider: Refine ₹10–₹500 slider with step physics, quick preset pills (₹10, ₹20, ₹50, ₹100), and live return projections.

• Architectural Decoupling: Extract basket allocations, yield ranges, and rebalancing rules into a centralized TypeScript configuration (src/data/baskets.config.ts) so UI components render dynamically rather than using hardcoded values.

• Palette & Theme Contrast: Audit Dark (#08090F) and Light (#F4F6FB) mode palettes with automated WCAG contrast checks.

• Exit Criteria: Design system freeze; full marketing and app screen UI approved across mobile and desktop.

## Phase 2: State Engine, Calculation Core, Auth & CFO Handover Integration (Sept 11 – Sept 20, 2026 (10 Days))

• State & Session Store: Build persistent client state (Zustand / React Context) with localStorage fallback.

• Live Crypto Price Feed: Implement production-grade CoinGecko price feed handler with edge caching (5-minute TTL) and automatic stale-data fallback for /api/ticker.

• ★ CFO Handover Milestone (Sept 15 – Sept 18): Ingest Shashank's finalized asset allocations (BTC/ETH/USDC for Low Risk; SOL/AVAX/DeFi/BTC for High Risk), calibrated yield ranges (8–14%* / 15–45%*), and rebalancing schedules. Propagate instantly across calculators and quiz scoring.

• Authentication Flow: Wire up secure phone + 4-digit PIN authentication flow, rate limiting, and lead capture webhook (/api/waitlist).

• Exit Criteria: CFO-approved financial distributions populated across platform; math verification tests passing with 100% accuracy.

## Phase 3: Interactive Payment Modals, Webhooks & Flow Completion (Sept 21 – Sept 28, 2026 (8 Days))

• Seamless Payment Modals: Build complete interactive payment flows: Mandate Setup, Bank Selection, UPI App Selection (GPay, PhonePe, Paytm, BHIM), and instant celebration confirmations.

• User Mandate Controls: Implement full user controls to pause daily investments, modify daily amounts, and request simulated withdrawals.

• Lead Pipeline & Webhooks: Connect waitlist and contact forms directly to Google Apps Script / Discord webhook endpoints with retry mechanisms.

• Error Boundaries: Add defensive error boundary handling, offline state toasts, and input validation guards across all forms.

• Exit Criteria: All user flows (onboarding → quiz → dashboard → mandate setup → withdrawal) execute end-to-end without dead ends.

## Phase 4: Founder Dogfooding & CTO Polish Iteration Cycle (Sept 29 – Oct 08, 2026 (10 Days - Dedicated Buffer))

• Dogfooding Cadence: Daily internal testing by Veer Khanna, Sheiden Borges, and Shashank Jajodia on real iOS and Android devices.

• CFO Financial Spot-Checks: Financial audits on real calculation outputs, historical backtesting curves, and portfolio rebalancing displays.

• Rapid Polish Sprints: Micro-interaction tuning, copy precision, button tap targets, animation timing, and offline error states.

• Exit Criteria: Written CTO and CFO sign-offs confirming quality, aesthetics, and financial accuracy. Feature freeze enacted.

## Phase 5: Closed Community Pilot (100 Users) & Production Go-Live (Oct 09 – Oct 16, 2026 (8 Days))

• Community Preview: Roll out invites to batch 1 waitlist members via WhatsApp Community for platform walkthrough and feedback.

• Telemetry & Monitoring: Track real-time interaction heatmaps, error logs (Sentry), and performance metrics.

• Production Cutover: Final DNS cutover to Vercel Production with global edge CDN acceleration on satmix.app / satmix.in.

• Marketing Activation: Publish founder launch announcements on LinkedIn, X, and Instagram; activate WhatsApp Community onboarding.

• Exit Criteria: Satmix Website & Webapp 4.0 operating stably in production.

# 4. Critical Path & Risk Mitigation Matrix

| Focus Area | Potential Risk | Conservative Buffer | Mitigation Strategy |
| --- | --- | --- | --- |
| CFO Financial Rework | Allocation adjustments take longer than planned | Built into Phase 2 (Sept 15-18) | Decoupled architecture (baskets.config.ts) allows updating all platform math in under 1 hour. |
| CoinGecko API Failover | Rate limits or temporary uptime issues | Built into Phase 2 | 5-minute server edge caching + static fallback array prevents empty ticker states. |
| UI/UX Scope Creep | Unplanned feature additions delaying launch | 10 Full Days in Phase 4 | Strict Phase 4 feature freeze; only polish, copy adjustments, and bug fixes allowed after Sept 29. |

— Satmix Fintech • Confidential Internal Strategic Document —